Company Name Here

SCOPE OF WORK

Design Template

Your Company slogan / cover title Here

Table of Contents

Type chapter title (level 1)1

Type chapter title (level 2)2

Type chapter title (level 3)3

Type chapter title (level 1)4

Type chapter title (level 2)5

Type chapter title (level 3)6

Change Log

| # | Version No. | Revision Date | Summary of Changes | Updated By |
| --- | --- | --- | --- | --- |
| 1 | V1.0 | 7/20/2022 | Initial Draft Document Submitted to Asset Management team for review | Maddalena Romano |
| 2 | V2.0 | 10/25/2022 | Risk Management Plan, WBS, Gantt Chart | Maddalena Romano |
| 3 | V3.0 |  |  |  |
| 4 | V4.0 |  |  |  |
| 5 | V5.0 |  |  |  |
| 6 | V6.0 |  |  |  |

PROJECT PLAN SCOPE – EXAMPLE

| PROJECT NO. | DATE SUBMITTED |
| --- | --- |
| 123456-78 (make one up, or use the one I gave you) | 07/22/2022 |
| Business Case, Project Description and PROJECT OBJECTIVES |  |
| Start with why we are doing it (introduction) This comes from your charter The NYC DOT’s Asset Management Unit is responsible for the creation and maintenance of data on its millions of assets. NYC DOT has requested that (insert name of company) create an application to help the agency maintain the safety and state of good repair of their assets. Background (mission, strategic plan, what AM does, etc.) Then describe the project, the reason for it, and how it will help the overall mission and strategic plan. Also, from your charter (scope of work) Project Scope (summary of what I am asking you to do) Describe the high-level goals of the project and how they relate to overall business objectives. Include measurable success criteria. Remember: to bake a cake (goal) you need to follow the instructions (objectives) This section should take up a couple of paragraphs. Goals and objectives are listed in bullets - Goals (list them): Create a script in python that sends an automated email when an asset in the list is out of date - Objectives (for each goal!!!): |  |

## Step 1. Project Deliverables

| DELIVERABLE NO. | DESCRIPTION |
| --- | --- |
| 1 | List all project deliverables and briefly describe each. Do not list dates. List deliverables per tasks. Application – be specific!!! |
| 2 | Deliverables should include outputs and ancillary results: PM reports, documentation, etc. For example, GitHub repo, code, user manual, detailed step by step instructions of what you have accomplished and how someone can do the same, images. Documentation |
| 3 | The level of detail will be dependent upon the project objectives. GitHub repo |

## Step 2. List of Project Tasks

Tasks to be completed by the consultant for each scenario listed in Sections below are described in the accompanying paragraphs.

Create form to assess bike rack condition

What type of rack?

Is it damaged?

Location correct?

….

….

….

Code script

Add API to code to access data/methods/functions

Add the retrieval parameters for spatial geometry retrieval for stretches (on, from, to)

Error logs

Data cleaning

Address matching

Test script/debug

Test script

Debug errors

Confirm it does everything that Maddalena wants

Create documentation

How to doc of how I did it

How to doc of how to use it

Upload to GitHub

Transfer all scripts to GitHub

Create markdown file

Here is an example:  Please do not copy, since all your tasks will be very different:

Task 1: Design Geodatabase to house features and attributes

- Geodatabases will include defined attribute domains where necessary to control allowable attribute values and facilitate on-the-fly QC.

- The features in the layers should be rendered to facilitate feature extraction, attribution, and quality control (i.e., within the properties of a feature class, specific attributes should be used to assign symbols to features to ensure feature attribute consistency.)

- Coordinate system should be in State Plane for New York Long Island FIPS 3104, and the horizontal datum should be NAD 83 (feet).

- Schema should adhere to the schema set forth in the data dictionary (see Appendix A).

Task 2: Extract spatial data on all assets

- DOT requires that the consultant provide spatial data in the form of feature classes/feature datasets/file geodatabases for all point, polyline, and polygon features captured, where required.

- This data must be consumable by ArcGIS Desktop software, but it must comply with the Federal Geographic Data Committee (“FDGC”) geospatial data standards (see Section 11) so that it can be consumed by other GIS desktop software (i.e., QGIS).

- Assets to be identified are described briefly in Section VI, and will be enumerated in Appendix A.

- Coordinate system should be in State Plane for New York Long Island FIPS 3104, and the horizontal datum should be NAD 83 (feet).

- Schema should adhere to the schema set forth in the data dictionary (see Appendix A).

- All extraction will initially be done using the imagery obtained by Cyclomedia in the Fall 2019 drive.

- If there is an object that is partially visible but obstructed to a level that the consultant cannot make an accurate collection or measurement, the consultant will collect a point as close as possible and clearly mark as obstructed.

- After we have gone through the entire collection area in fall of 2019, we will then review the obstructions in Spring 2019. If the object is visible and can be collected, then it will be collected.

- If it is still obstructed after the consultant looks at the Spring 2019 drive, the point will be delivered with the obstructed identifier.

Task 3: Add all asset attributes to the extracted assets

- In addition to capturing assets, DOT requires the consultant to extract specific attributes of those assets.

- These attributes will be included as part of the spatial data extracted as part of Task 5.1.

- This data must be consumable by ArcGIS Desktop software.

- Attributes to be identified are described briefly in Section VI, and will be enumerated and described in a data dictionary included in Appendix A.

- Fields will be maintained with the name and link to extracted imagery.

- Schema should adhere to the schema set forth in the data dictionary (see Appendix A).

Task 4: Capture images of all assets

- DOT is asking the consultant to capture images of the assets being extracted.

- Sample images are included in Appendix C.

- Imagery will be delivered separately from the geodatabases, but will be labeled such that in can be associated with the feature.

- Imagery should be in PNG format and 300 dpi resolution

- Images should use the following naming convention: IMG_”AssetIDAssetType”.png

- Fields to store image name and relative path for image will be included as part of the schema

Task 5: Quality control of the feature and image extraction

- To ensure data precision, accuracy, and integrity of the data, quality control (“QC”) during Task 1-3 and prior to the delivery of data.

- While this is the last step before delivery, it is expected that QC will be performed throughout the feature extraction process, both inherently through the set-up of the file geodatabase domains, ostensibly during the process (i.e. symbolizing the features while extracting them to ensure they have been categorized correctly), and post-extraction.

## Step 3. Out of Scope

| This project will NOT accomplish or include the following: | List deliverables or tasks that you will not complete or provide as outputs of this project. Only 5 boroughs No removing or relocating racks that are already there …. …. |
| --- | --- |

## Step 3. Work Breakdown Structure

List all project tasks to be completed, based on the deliverables listed in the previous section. Do not list dates. Add more rows as necessary.

Alternatively, you can attach your work breakdown structure (WBS) to the scope statement.

| Work breakdown structure (WBS) (Will provide separately) |  | NO | X | YES |  |
| --- | --- | --- | --- | --- | --- |
| Provide link, if applicable. |  |  |  |  |  |

| TASK NO. | DESCRIPTION | FOR DELIVERABLE NO. … ENTER TASK # |
| --- | --- | --- |
| 1 | List all tasks and subtasks. But remember that this is high-level, and not a functional requirement |  |
| 2 |  |  |
| 3 |  |  |

## Step 4. Cost, scheduling, and quality targets should list an absolute or relative value.

NA

## Step 5. Project Risks (will be provided separately)

| Issue/Risk | Likelihood | Impact | Description of Issue | Risk Response Strategy |
| --- | --- | --- | --- | --- |
| Scope Change | Medium | High | Eliminating features because project manager is running out of time | (how would you handle it?) Make changes to scope, get confirmation/signature from stake holders, put in a change order |
| Scope Change | Medium | High | Stakeholder wants to add more features | (how would you handle it?) Do some research to see how this might impact timeline and funding, discuss with stakeholder how necessary the changes are, and if this does not work, make changes to scope, get confirmation/signature from stake holders, put in a change order |
| Project Delays: |  |  | Geocoding API Key not working | (how would you handle it?) Research how to use API, contact technical support at DCP, communicate with stakeholders, try getting a new API key, suggest a different geocoder to finish the project, and if all this fails, put in a change order |
| Project delays: | High | High | Data not easily snapped to a different spatial geometry | (how would you handle it?) Figure out how much you can get done, ask for additional resources, resource load so that any resources that you do have are concentrated on this task, and if all this fails, put in a change order |
| Project Delay: | High | High | Resources not available. Not enough staff | (how would you handle it?) Include all reasons resources are not available, including illness, injury, funding constraints, etc. |
| Project Delay: | High | High | Data not available | (how would you handle it?) |
| Etc. |  |  |  | (how would you handle it?) |

## Step 7. Project Quality (will be provided separately)

| Issue/Risk | Likelihood | Impact | Mitigation/Contingency |
| --- | --- | --- | --- |
| Scope Change | Medium | High | (how would you handle it?) |
| Project delays: Data not easily snapped to a different spatial geometry | High | High | (how would you handle it?) Figure out how much you can get done, ask for additional resources, resource load so that any resources that you do have are concentrated on this task, and if all this fails, put in a change order |
| Project Delay: Resources not available |  |  | (how would you handle it?) Include all reasons resources are not available, including illness, injury, funding constraints, etc. |
| Project Delay: Data not available |  |  | (how would you handle it?) |
| Etc. |  |  | (how would you handle it?) |

## Step 7. Project Assumptions

| NO. | ASSUMPTION |
| --- | --- |
| 1 | List any project factors that you consider to be true, real, or certain. All users have access to smartphones to run the app Users will be between the age of 18 and 65 Data is available for testing Scope will not change Etc…. |
| 2 | Assumptions generally involve a certain degree of risk. |
| 3 | Describe the potential impact of assumptions should they prove to be false. This should be done as part of the project risk section |

## Step 8. Project Constraints

| PROJECT START DATE | 9/6/2022 |
| --- | --- |
| LAUNCH / GO-LIVE DATE | 12/15/2022 |
| PROJECT END DATE | 12/15/2022 |
| LIST ANY HARD DEADLINE(S) |  |
| LIST OTHER DATES / DESCRIPTIONS OF KEY MILESTONES |  |
| BUDGET CONSTRAINTS | Enter information about project budget limitations (total project budget, maximum budget for key project deliverables). N/A |
| QUALITY OR PERFORMANCE CONSTRAINTS | Enter any other requirements for the functionality, performance, or quality of the project. Restricted to the 5 boros Game objects are performing as expected without bugs … … |
| EQUIPMENT / PERSONNEL CONSTRAINTS | Enter any constraints regarding equipment or people that will impact the project. Equipment only available for a year API key expires … … |
| REGULATORY CONSTRAINTS | Enter any legal, policy, or other regulatory constraints. N/A |

## Step 9. Updated Estimates

| Estimate the hours required to complete the project. | 150 |
| --- | --- |

## Step 10. Project Milestone Schedule

| DELIVERABLE NO. | DESCRIPTION | Dates |
| --- | --- | --- |
| 1 | List all project milestones and briefly describe each. Kickoff meeting Scope signed Coding completed Testing/debug completed Materials completed Sign off completed (acceptance) Close out completed |  |
| 2 | Milestones should include outputs and ancillary results: PM reports, documentation, etc. |  |
| 3 | The level of detail will be dependent upon the project objectives. |  |

## Step 11. Communication Plan (provided separately)

| Name | Role | Email | Phone |
| --- | --- | --- | --- |
| Maddalena Romano | Sponsor | Mromano1@dot.nyc.gov | 212-839-4914 |
| [your name] | Project Manager |  |  |

## Step 12. Contact List

| Name | Role | Email | Phone |
| --- | --- | --- | --- |
| Maddalena Romano | Sponsor | Mromano1@dot.nyc.gov | 212-839-4914 |
| [your name] | Project Manager |  |  |

## Step 13. Comments

## Step 14. Approvals

| NYC DOT | Hunter Interns |
| --- | --- |
| Please sign name | Please sign name |
| Please print name | Please print name |
| Date | Date |